Literary OS

V621~V630 통합 본안 설계도 v3.0

Sonnet 4.6 구현 지시서 — 10 V버전 코드 스켈레톤 + ADR-088~097

기반 제안서: literary_os_v621_v630_phase_b_proposal_v3.docx (2026-05-25)

기반 v2.0: literary_os_v601_v630_phase_b_blueprint_v2.docx (commit f16c5c8)

V620_R supersedes: literary_os_v620_r_*.docx (참조 보존)

Chief Architect × Chief Compiler × Chief System Principal Engineer

2026-05-25

# §0. 본 설계도의 범위

본 설계도는 V621~V630 통합 본안 v3.0 제안서를 코드 수준으로 구체화한다. Sonnet 4.6 연산 모드가 본 문서 + 매핑된 본안 v2.0 + V620_R 코드 스켈레톤만으로 구현 가능하도록 자기완결적으로 작성한다.

전제: v10.25.2 기준 main HEAD (60/60 Gates, 6,728+ Tests, G61 6축 PASS).

Sonnet 4.6 학습 우선순위:

- 1순위: docs/sessions/2026-05-25_v621_v630_phase_b_main_handoff_v3.md — 매 V 진입 시 필수

- 2순위: docs/sessions/literary_os_v621_v630_phase_b_blueprint_v3.md — 코드 스켈레톤 인용 시

- 3순위: docs/sessions/literary_os_v621_v630_phase_b_proposal_v3.docx + blueprint_v3.docx — 인간 검토

- 4순위 (보조): docs/sessions/literary_os_v601_v630_phase_b_blueprint_v2.docx (commit f16c5c8) — 본안 v2.0 원본

- 5순위 (보조): outputs/v620_r_patch/ — V620_R 산출물 (v3.0이 supersedes, 참조용)

# §1. V621-PRE — 자동 학습 강제 (사전 작업, 0.5일)

목표: V620_R R0 흡수. AGENTS.md / preflight_step15에 자동 학습 강제.

## 1.1 AGENTS.md 상단 추가

# AGENTS.md 최상단 ## 🔴 필수 학습 (Critical Loading) — 모든 작업 시작 전 작업 시작 전 반드시 읽고 컨텍스트 포함: 1. docs/sessions/2026-05-25_v621_v630_phase_b_main_handoff_v3.md 2. docs/sessions/literary_os_v621_v630_phase_b_blueprint_v3.md 3. docs/audit/2026-05-25_phase_b_audit_report.docx 3개 파일이 컨텍스트에 없으면 절대 코드 작성 금지. docx 추출: python -c "from docx import Document; ..."

## 1.2 preflight_step15 추가

# tools/preflight_step15.py REQUIRED_V3_FILES = [ 'docs/sessions/2026-05-25_v621_v630_phase_b_main_handoff_v3.md', 'docs/sessions/literary_os_v621_v630_phase_b_blueprint_v3.md', ] def verify_v3_handoff() -> dict: missing = [f for f in REQUIRED_V3_FILES if not Path(f).exists()] return {'pass': not missing, 'missing': missing}

V621-PRE 종료: AGENTS.md 갱신 + preflight 함수 추가 + 5 TC.

# §2. V621 — SP-B.2 retrofit (P-IF 3건, 1주)

목표: AgentEnvelope (P-IF-01) + ReaderFeedbackIngest (P-IF-03) + OpenAPI SemVer (P-IF-04) 3건 동시 부착.

## 2.1 AgentEnvelope — canonical_bridge_v2.py 확장

# literary_system/llm_bridge/canonical_bridge_v2.py (V621 확장, ADR-088) from dataclasses import dataclass, field from enum import Enum from typing import Optional, Dict class AgentRole(Enum): SCENE_WRITER = "scene_writer" # Phase B 기본 CRITIC = "critic" EDITOR = "editor" HISTORIAN = "historian" READER_VOICE = "reader_voice" @dataclass class AgentEnvelope: """P-IF-01 (ADR-088). Phase B는 agent_id='default' 단일.""" agent_id: str = "default" role: AgentRole = AgentRole.SCENE_WRITER prompt: str = "" context: Dict = field(default_factory=dict) parent_agent_id: Optional[str] = None session_id: Optional[str] = None @dataclass class RoutingPolicy: cost_weight: float = 0.3 latency_weight: float = 0.3 quality_weight: float = 0.4 agent_routing: Dict[str, 'RoutingDecision'] = field(default_factory=dict) def decide_for_agent(self, env: AgentEnvelope) -> 'RoutingDecision': if env.agent_id in self.agent_routing: return self.agent_routing[env.agent_id] if env.role.value in self.agent_routing: return self.agent_routing[env.role.value] return RoutingDecision.LOCAL_LORA class CanonicalBridgeV2: def generate(self, prompt_or_envelope, **kwargs) -> str: """하위 호환 — str(구) 또는 AgentEnvelope(신).""" if isinstance(prompt_or_envelope, AgentEnvelope): env = prompt_or_envelope else: env = AgentEnvelope(prompt=str(prompt_or_envelope), **kwargs) decision = self.policy.decide_for_agent(env) return self._route(env, decision)

## 2.2 ReaderFeedbackIngest — 신규

# literary_system/multiwork/reader_feedback_ingest.py (V621 신규, ADR-088) from dataclasses import dataclass from datetime import datetime from typing import Optional, Protocol @dataclass(frozen=True) class ReaderFeedback: reader_id: str work_id: str scene_id: str rating: int # 1~5 comment: Optional[str] = None timestamp: datetime = None reader_demographic: Optional[dict] = None engagement_seconds: Optional[float] = None def __post_init__(self): if self.timestamp is None: object.__setattr__(self, 'timestamp', datetime.utcnow()) if not (1 <= self.rating <= 5): raise ValueError(f"rating must be 1~5, got {self.rating}") class RewardSignalAdapter(Protocol): def from_feedback(self, fb: ReaderFeedback) -> 'RewardSignal': ... class ReaderFeedbackIngest: """P-IF-03 (ADR-088). Phase B는 NotImplementedError.""" PHASE_C_FEATURE = True def __init__(self, reward_adapter: Optional[RewardSignalAdapter] = None): self.reward_adapter = reward_adapter self._active = reward_adapter is not None def ingest(self, feedback: ReaderFeedback): raise NotImplementedError( "Phase C+ feature (P-IF-03). Phase B defines interface only.") def is_phase_c_active(self) -> bool: return self._active

## 2.3 OpenAPI SemVer — model_serving_endpoint.py 확장

# literary_system/serving/model_serving_endpoint.py (V621 확장, ADR-088) import yaml from fastapi import FastAPI from fastapi.openapi.utils import get_openapi app = FastAPI(title="LiteraryOS-ModelServing", version="1.0.0", description="P-IF-04 OpenAPI SemVer 감지 활성") SEMVER_MAJOR, SEMVER_MINOR, SEMVER_PATCH = 1, 0, 0 SEMVER = f"{SEMVER_MAJOR}.{SEMVER_MINOR}.{SEMVER_PATCH}" @app.get('/openapi.yaml') def openapi_yaml(): schema = get_openapi(title=app.title, version=SEMVER, routes=app.routes) return yaml.safe_dump(schema, sort_keys=False) @app.get('/api_version') def api_version(): return {"semver": SEMVER} # tools/detect_openapi_breaking.py + .github/workflows/openapi_diff.yml # (V620_R R3 설계도 그대로 — 본 설계도 §3 참조)

V621 종료: AgentEnvelope + ReaderFeedbackIngest + OpenAPI SemVer 3건 + ADR-088 + 60 TC + G56/G57 회귀 0건.

# §3. V622 — SP-B.3 retrofit (3건, 1주)

목표: conflict_policy 5종 + workload_profile 1/2/3 SLO + adv_seeds 5종.

## 3.1 conflict_policy — shared_character_db_v2.py 확장

# literary_system/multiwork/shared_character_db_v2.py (V622 확장, ADR-089) from enum import Enum from dataclasses import dataclass from typing import List, Optional class ConflictPolicy(Enum): RENAME = "rename" MERGE = "merge" FORK = "fork" BLOCK = "block" ESCALATE = "escalate" @dataclass class ConflictPriority: has_copyright_holder: int # 0=있음 우선 appearance_count_neg: int # 많을수록 우선 (음수) first_appearance_date: str @dataclass class ResolutionResult: winning_work_id: str policy_applied: ConflictPolicy audit_trail: List[ConflictPriority] class SharedCharacterDBV2: def __init__(self, graph, provenance_ledger, default_policy: ConflictPolicy = ConflictPolicy.ESCALATE): # 기존 + default_policy self.policy = default_policy def resolve(self, character_id: str, conflicting_work_ids: List[str]) -> ResolutionResult: priorities = [self._compute_priority(w, character_id) for w in conflicting_work_ids] priorities.sort(key=lambda p: ( p.has_copyright_holder, p.appearance_count_neg, p.first_appearance_date, )) return ResolutionResult( winning_work_id=conflicting_work_ids[0], policy_applied=self.policy, audit_trail=priorities, )

## 3.2 workload_profile — multi_work_orchestrator_v2.py 확장

# literary_system/multiwork/multi_work_orchestrator_v2.py (V622 확장, ADR-089) from enum import Enum from dataclasses import dataclass class WorkloadProfile(Enum): SINGLE = "single" DUAL = "dual" TRIPLE = "triple" @dataclass class SLOByProfile: single_ms: int = 3000 dual_ms: int = 5000 triple_ms: int = 8000 class MultiWorkOrchestratorV2: def __init__(self, ..., slo: SLOByProfile = None): self.slo = slo or SLOByProfile() def detect_profile(self) -> WorkloadProfile: n = len([w for w in self.active_works.values() if w.state == 'active']) if n <= 1: return WorkloadProfile.SINGLE if n == 2: return WorkloadProfile.DUAL return WorkloadProfile.TRIPLE def slo_for_current(self) -> int: return {WorkloadProfile.SINGLE: self.slo.single_ms, WorkloadProfile.DUAL: self.slo.dual_ms, WorkloadProfile.TRIPLE: self.slo.triple_ms}[self.detect_profile()]

## 3.3 adv_seeds — reward_model.py 확장

# literary_system/rlhf/reward_model.py (V622 retrofit, ADR-089) from dataclasses import dataclass @dataclass class AdvSeed: id: str text: str expected_penalty: float = 0.10 ADV_SEEDS_REQUIRED = [ AdvSeed("marker_stuff", "[BEAT][TENSION][BEAT] 5회 반복", 0.15), AdvSeed("length_inflate", "씬 1500자 → 5000자 부풀림", 0.10), AdvSeed("repeat_pattern", "동일 문장 5회 반복", 0.12), AdvSeed("extreme_emotion", "극단 감정 9점 강제", 0.08), AdvSeed("genre_deviation", "드라마 → 판타지 이탈", 0.10), ] class RewardModel: def score_with_adv_seeds(self, scenes: list, seeds: list = None) -> dict: seeds = seeds or ADV_SEEDS_REQUIRED results = {'blocked': 0, 'total': len(seeds), 'details': []} for seed in seeds: sig = self.score(seed.text, {'scene_id': seed.id}) blocked = sig.marker_penalty >= seed.expected_penalty if blocked: results['blocked'] += 1 results['details'].append({'seed': seed.id, 'blocked': blocked, 'penalty': sig.marker_penalty}) return results

V622 종료: 3건 retrofit + ADR-089 + 60 TC + G58/G59 회귀 0건.

# §4. V623 — SystemIntegrationTest + Helm 사전 검증 (3일)

# tests/integration/test_system_integration.py (V623 확장) def test_lora_rlhf_multiwork_e2e_v623(): """V613 base + V621/V622 retrofit 결과 통합 검증.""" # 1) LoRA 추론 out = lora_gateway.call("test") # 2) RewardModel + adv_seeds 5종 (V622 retrofit) adv_result = reward_model.score_with_adv_seeds(scenes=[out]) assert adv_result['blocked'] >= 4 # 5건 중 4 이상 차단 # 3) AgentEnvelope (V621 retrofit) from literary_system.llm_bridge.canonical_bridge_v2 import AgentEnvelope, AgentRole env = AgentEnvelope(agent_id='default', role=AgentRole.SCENE_WRITER, prompt='x') out2 = bridge.generate(env) # 4) MultiWork 3작품 + conflict_policy for w in ['drama_a', 'drama_b', 'drama_c']: orchestrator.submit(w, scene_request={'prompt': 'next'}) profile = orchestrator.detect_profile() assert profile == WorkloadProfile.TRIPLE assert orchestrator.slo_for_current() == 8000 # ≤8초 # Helm 사전 검증 (P-Arch-01) def test_helm_train_plane_lint(): result = subprocess.run(['helm', 'lint', 'deploy/helm/train_plane']) assert result.returncode == 0 def test_helm_train_plane_dry_run(): result = subprocess.run(['helm', 'install', '--dry-run', '--debug', 'train-plane', 'deploy/helm/train_plane']) assert result.returncode == 0

V623 종료: E2E 확장 + Helm 사전 lint + dry-run + ADR-090 + 30 TC.

# §5. V624 — 24h 장기 시나리오 + 메모리 회귀 (3일)

# tests/integration/test_v624_24h_scenario.py (신규) import time from literary_system.optimization.long_run_monitor import LongRunMonitor from literary_system.optimization.memory_leak_detector import MemoryLeakDetector @pytest.mark.slow # 일반 CI에서 skip @pytest.mark.timeout(86400 + 600) # 24h + 10min 여유 def test_24h_continuous_generation(): """V617 LongRunMonitor + V616 MemoryLeak 통합 24h.""" monitor = LongRunMonitor(duration_seconds=86400) leak = MemoryLeakDetector() leak.start() monitor.start() while monitor.is_running(): out = bridge.generate(AgentEnvelope(prompt="continuous test")) monitor.record_request() if monitor.elapsed_seconds() % 3600 == 0: snapshot = leak.snapshot() assert snapshot.growth_rate_mb_per_hour < 10 # 시간당 10MB 미만 leak.stop() report = monitor.summary() assert report.error_rate < 0.005 assert report.p95_latency_ms < 1500 # .github/workflows/long_run_24h.yml # schedule: cron '0 0 * * 0' # 매주 일요일 자정 # runs-on: self-hosted-gpu # manual trigger only

V624 종료: 24h 시나리오 + 메모리 회귀 + ADR-091 + 30 TC.

# §6. V625 — biweekly_train + Lambda 폴백 + 자동 복구 (1주)

# .github/workflows/biweekly_train.yml (V625 신규, ADR-092) name: Biweekly LoRA + RLHF Training on: schedule: - cron: '0 17 1,15 * *' # 매월 1·15일 02:00 KST workflow_dispatch: jobs: train: runs-on: ubuntu-latest timeout-minutes: 360 steps: - uses: actions/checkout@v4 - name: Check RunPod id: rp run: python tools/check_runpod_availability.py - name: Fallback Lambda H100 if: failure() run: ¦ python tools/notify_slack.py --channel '#losdb-ops' \ --msg "RunPod 부족 — Lambda H100 전환" python literary_system/finetune/lora_job_runner.py \ --backend lambda_h100 --dry-run - name: Run training (dry) run: ¦ python literary_system/finetune/lora_job_runner.py \ --base llama-3.1-8b --dry-run - name: Notify done if: always() run: python tools/notify_slack.py --msg "Training cycle done"

# tools/check_runpod_availability.py (V625 신규) import os, requests, sys def main() -> int: key = os.environ.get('RUNPOD_API_KEY') if not key: return 1 r = requests.get('https://api.runpod.io/v1/gpu/availability', headers={'Authorization': f'Bearer {key}'}) if r.status_code != 200: return 1 avail = r.json().get('rtx_4090_available', 0) return 0 if avail > 0 else 1 if __name__ == '__main__': sys.exit(main()) # tools/notify_slack.py (V625 신규) import os, requests, argparse def notify(channel, msg): webhook = os.environ.get('SLACK_WEBHOOK_URL') if not webhook: return requests.post(webhook, json={'channel': channel, 'text': msg}) if __name__ == '__main__': parser = argparse.ArgumentParser() parser.add_argument('--channel', default='#losdb-ops') parser.add_argument('--msg', required=True) notify(**vars(parser.parse_args()))

V625 종료: biweekly_train.yml + check_runpod + notify_slack + auto_recovery + ADR-092 + 50 TC.

# §7. V626 — TrainPlane Helm 검증 (3일)

# .github/workflows/helm_train_plane.yml (V626 신규, ADR-093) name: TrainPlane Helm Validation on: pull_request: paths: - 'deploy/helm/train_plane/**' workflow_dispatch: jobs: validate: runs-on: ubuntu-latest steps: - uses: actions/checkout@v4 - uses: azure/setup-helm@v4 with: { version: 'v3.14.0' } - name: Helm lint run: helm lint deploy/helm/train_plane - name: Helm template (dry render) run: helm template train-plane deploy/helm/train_plane > /tmp/rendered.yaml - name: Kubeval (schema) run: ¦ curl -L https://github.com/instrumenta/kubeval/releases/latest/download/kubeval-linux-amd64.tar.gz ¦ tar xz ./kubeval /tmp/rendered.yaml - name: Helm test (if kind cluster available) if: env.KIND_AVAILABLE == 'true' run: ¦ helm install --dry-run train-plane deploy/helm/train_plane

V626 종료: Helm 검증 workflow + ADR-093 + 30 TC.

# §8. V627 — ServePlane Helm 신설 + 검증 (1주)

# deploy/helm/serve_plane/Chart.yaml (V627 신규, ADR-094) apiVersion: v2 name: serve-plane description: Literary OS ServePlane — FastAPI ModelServing + Canary type: application version: 1.0.0 appVersion: "10.25.2" # deploy/helm/serve_plane/templates/deployment.yaml apiVersion: apps/v1 kind: Deployment metadata: name: model-serving spec: replicas: {{ .Values.replicas ¦ default 2 }} selector: matchLabels: app: model-serving template: spec: containers: - name: model-serving image: {{ .Values.image }} ports: - containerPort: 8000 env: - name: LORA_ARTIFACT_PATH value: {{ .Values.loraArtifactPath }} readinessProbe: httpGet: { path: /health, port: 8000 } livenessProbe: httpGet: { path: /health, port: 8000 } # deploy/helm/serve_plane/templates/ingress.yaml apiVersion: networking.k8s.io/v1 kind: Ingress metadata: name: model-serving-ingress spec: rules: - host: {{ .Values.host }} http: paths: - path: /generate pathType: Prefix backend: service: { name: model-serving, port: { number: 8000 } } - path: /openapi.yaml # V621 retrofit pathType: Exact backend: service: { name: model-serving, port: { number: 8000 } } # .github/workflows/helm_serve_plane.yml (V626와 동일 패턴)

V627 종료: ServePlane Helm chart + Ingress (openapi.yaml 포함) + 검증 workflow + ADR-094 + 50 TC.

# §9. V628 — Grafana + Prometheus dashboard (3일)

# monitoring/prometheus/scrape_config.yml (V628 신규, ADR-095) global: scrape_interval: 15s scrape_configs: - job_name: 'literary-os-model-serving' static_configs: - targets: ['model-serving:8000'] metrics_path: /metrics - job_name: 'literary-os-rlhf-monitor' static_configs: - targets: ['rlhf-monitor:9090'] # monitoring/grafana/dashboards/cost_slo.json (V628 신규) { "title": "LOS Cost SLO Dashboard", "panels": [ {"title": "Daily GPU Cost (USD)", "targets": [{"expr": "sum(rate(gpu_cost_total[1d])) by (backend)"}]}, {"title": "Monthly Cost vs SLO", "targets": [{"expr": "sum(gpu_cost_total) / 120"}]}, # SLO $120 {"title": "Cost per Scene", "targets": [{"expr": "rate(gpu_cost_total[1h]) / rate(scenes_generated[1h])"}]} ] } # monitoring/grafana/dashboards/krippendorff_alpha.json (V628 신규) { "title": "RLHF Krippendorff α Drift", "panels": [ {"title": "α by Cycle", "targets": [{"expr": "rlhf_krippendorff_alpha"}]}, {"title": "α Drift Alert (>0.1)", "alert": {"condition": "abs(delta(rlhf_krippendorff_alpha[1h])) > 0.1"}} ] }

V628 종료: prometheus scrape + grafana dashboards 2종 + ADR-095 + 30 TC.

# §10. V629 — 운영 문서 + ATIA mini-audit + Branch Protection (1주)

## 10.1 Phase B 운영 문서 (Diataxis 4)

# docs/operations/ (V629 신규, ADR-096) docs/operations/ ├── tutorial/ # 학습용 (How to first run LoRA training) │ ├── 01_first_lora_training.md │ ├── 02_rlhf_cycle.md │ └── 03_multiwork_3works.md ├── how_to/ # 작업 가이드 (How to ...) │ ├── add_new_lora_adapter.md │ ├── debug_rlhf_kl_divergence.md │ └── recover_from_canary_rollback.md ├── reference/ # API 참조 │ ├── api_v1.0.0_reference.md # OpenAPI yaml 기반 │ ├── lora_artifact_3tag.md │ └── adv_seeds_5kinds.md └── explanation/ # 개념 설명 ├── phase_b_architecture.md ├── g61_6plus1_axes.md └── p_if_traces.md

## 10.2 ATIA mini-audit

# tools/atia_mini_audit.py (V629 신규, ADR-096) """ATIA 메타데이터 + 100건 무작위 + sha256 chain 일괄 감리.""" import random, hashlib, json from pathlib import Path REQUIRED_ATIA_FIELDS = ('scene_id', 'work_id', 'created_at', 'sha256', 'source_corpus', 'license', 'pii_scrub_version') def audit_100_random_scenes(corpus_dir: Path) -> dict: all_scenes = list(corpus_dir.glob('**/*.json')) sample = random.sample(all_scenes, min(100, len(all_scenes))) results = {'passed': 0, 'meta_missing': [], 'sha_mismatches': [], 'sample_size': len(sample)} for path in sample: data = json.loads(path.read_text()) if not all(k in data for k in REQUIRED_ATIA_FIELDS): missing = [k for k in REQUIRED_ATIA_FIELDS if k not in data] results['meta_missing'].append({'path': str(path), 'missing': missing}) continue recomputed = hashlib.sha256( json.dumps({k: v for k, v in data.items() if k != 'sha256'}, sort_keys=True, ensure_ascii=False).encode() ).hexdigest() if recomputed != data['sha256']: results['sha_mismatches'].append(str(path)) continue results['passed'] += 1 return results if __name__ == '__main__': import sys corpus = Path(sys.argv[1] if len(sys.argv) > 1 else 'corpus/') res = audit_100_random_scenes(corpus) print(f"PASS {res['passed']}/{res['sample_size']}") if res['meta_missing']: print(f"meta missing: {len(res['meta_missing'])}") if res['sha_mismatches']: print(f"sha mismatch: {len(res['sha_mismatches'])}") sys.exit(0 if res['passed'] == res['sample_size'] else 1)

## 10.3 Branch Protection (GitHub Settings)

# V629 수행 시 GitHub Settings → Branches → Add rule (ADR-096) Branch name pattern: main [x] Require pull request reviews Required approving reviews: 1 Dismiss stale approvals on new commits: ON [x] Require status checks to pass Required status checks: - ci / ruff - ci / pytest - ci / release_gate (60 Gates ALL PASS) - openapi_diff (V621 retrofit) - helm_train_plane (V626) - helm_serve_plane (V627) - atia_mini_audit (V629) Require up to date: ON [x] Require linear history (force push 차단) [x] Do not allow bypassing Restrict push: limsanghyuk only

V629 종료: Diataxis 4 문서 + atia_mini_audit.py + Branch Protection 적용 + ADR-096 + 60 TC.

# §11. V630 — G61 6+1축 + v11.0.0 GitHub Release (3일)

## 11.1 G61 6+1축 (ADR-097 supersedes ADR-080)

# literary_system/gates/phase_b_exit_gate.py (V630 확장, ADR-097) import importlib P_IF_TRACE_REQUIRED = [ # (모듈, 심볼, V버전 출처) ('literary_system.llm_bridge.canonical_bridge_v2', 'AgentEnvelope', 'V621'), ('literary_system.llm_bridge.canonical_bridge_v2', 'RoutingPolicy', 'V621'), ('literary_system.multiwork.reader_feedback_ingest', 'ReaderFeedbackIngest', 'V621'), ('literary_system.multiwork.reader_feedback_ingest', 'ReaderFeedback', 'V621'), ('literary_system.serving.model_serving_endpoint', 'SEMVER', 'V621'), ] def verify_interfaces_trace() -> dict: """C7: P-IF-01~05 표면 존재 (ADR-097, V621 retrofit 결과 검증).""" missing, found = [], [] for mod_path, sym, v_src in P_IF_TRACE_REQUIRED: try: mod = importlib.import_module(mod_path) (found if hasattr(mod, sym) else missing).append( f"{mod_path}.{sym} ({v_src})") except ImportError as e: missing.append(f"{mod_path} — ImportError ({v_src}): {e}") return {'pass': len(missing) == 0, 'found': found, 'missing': missing, 'total': len(P_IF_TRACE_REQUIRED)} class PhaseBExitGate: """ADR-097 (supersedes ADR-080). G61 6+1축.""" AXES = ('C1', 'C2', 'C3', 'C4', 'C5', 'C6', 'C7') # 6 → 7 def evaluate(self, report) -> dict: c7 = verify_interfaces_trace() checks = { 'C1_LoRA_G54': report.g54_pass, 'C2_RLHF_G56_G57': report.g56_pass and report.g57_pass, 'C3_MultiWork_G59': report.g59_pass, 'C4_Performance_G60': report.g60_pass, 'C5_Gates_60': report.gates_total >= 60, 'C6_Tests_7000': report.tests_total >= 7000, # 6700 → 7000 강화 'C7_Interfaces_Trace': c7['pass'], } report.c7_detail = c7 return checks

## 11.2 v11.0.0 GitHub Release

# pyproject.toml version = "11.0.0" description = "Literary OS V630 — Phase B Complete (G61 6+1축, ADR-097)" # README.md # Literary OS V630 (Phase B Complete) [![Version](https://img.shields.io/badge/version-11.0.0-brightgreen)]() [![Tests](https://img.shields.io/badge/tests-7228%2B%20PASS-brightgreen)]() [![Gates](https://img.shields.io/badge/release%20gates-60%2F60%20PASS-brightgreen)]() [![G61](https://img.shields.io/badge/G61-6%2B1축%20PASS-brightgreen)]() # GitHub Release git tag -a v11.0.0 -m "Phase B Complete — V630" git push origin v11.0.0 gh release create v11.0.0 \ --title "v11.0.0 — Phase B Complete (V630)" \ --notes-file docs/changelog/CHANGELOG_V630.md

V630 종료: G61 6+1축 + ADR-097 + ATIA 100건 0 mismatch + v11.0.0 release + 50 TC + 회귀 +45 TC.

# §12. Gate + ADR 매트릭스 (V621~V630)

| Gate | 현 정의 (V620) | V630 갱신 | 비고 |
| --- | --- | --- | --- |
| G61 | Phase B Exit 6축 (C1~C6, 6700+ Tests) | Phase B Exit 6+1축 (C1~C7, 7000+ Tests) | ADR-080 → ADR-097 supersedes. C7 verify_interfaces_trace 추가 |

| ADR | V버전 | 제목 | 주요 결정 |
| --- | --- | --- | --- |
| ADR-088 | V621 | SP-B.2 retrofit (P-IF 3건) | AgentEnvelope + ReaderFeedbackIngest + OpenAPI SemVer 통합 |
| ADR-089 | V622 | SP-B.3 retrofit (3건) | conflict_policy 5종 + workload_profile + adv_seeds 5종 |
| ADR-090 | V623 | System Integration + Helm 사전 검증 | E2E + helm lint + dry-run |
| ADR-091 | V624 | 24h 시나리오 + 메모리 회귀 | scheduled long-run + tracemalloc |
| ADR-092 | V625 | biweekly_train + Lambda 폴백 | 매월 1·15일 02:00 KST + 자동 전환 |
| ADR-093 | V626 | TrainPlane Helm 검증 | helm lint + kubeval + dry-run |
| ADR-094 | V627 | ServePlane Helm 신설 | deploy/helm/serve_plane/ + Ingress |
| ADR-095 | V628 | Grafana + Prometheus 표준 | Cost SLO + α drift dashboard |
| ADR-096 | V629 | 운영 문서(Diataxis) + ATIA + Branch Protection | Diataxis 4 + 100건 감리 + main sign-off |
| ADR-097 | V630 | G61 6+1축 + v11.0.0 (supersedes ADR-080) | C7 verify_interfaces_trace + semver major |
| ADR-PC-IF | V621/V630 | Phase C/D 인터페이스 트레이스 통합 | P-IF-01~05 명세 + V621 retrofit 결과 |

# §13. 신규/확장 모듈 매트릭스 (총 24건)

| # | 경로 | V버전 | 신규/확장 | Tests + |
| --- | --- | --- | --- | --- |
| 1 | AGENTS.md / tools/preflight_step15.py | V621-PRE | 확장 | +5 |
| 2 | literary_system/llm_bridge/canonical_bridge_v2.py | V621 | 확장 (AgentEnvelope+RoutingPolicy 4축) | +30 |
| 3 | literary_system/multiwork/reader_feedback_ingest.py | V621 | 신규 | +15 |
| 4 | literary_system/serving/model_serving_endpoint.py | V621 | 확장 (/openapi.yaml + SEMVER) | +15 |
| 5 | tools/detect_openapi_breaking.py + export_openapi.py | V621 | 신규 | (CI) |
| 6 | .github/workflows/openapi_diff.yml | V621 | 신규 | (CI) |
| 7 | literary_system/multiwork/shared_character_db_v2.py | V622 | 확장 (ConflictPolicy 5종) | +25 |
| 8 | literary_system/multiwork/multi_work_orchestrator_v2.py | V622 | 확장 (WorkloadProfile) | +20 |
| 9 | literary_system/rlhf/reward_model.py | V622 | 확장 (adv_seeds 5종) | +15 |
| 10 | tests/integration/test_system_integration.py | V623 | 확장 (V621/V622 통합) | +30 |
| 11 | tests/integration/helm_*_test | V623 | 신규 | (CI) |
| 12 | tests/integration/test_v624_24h_scenario.py | V624 | 신규 | +15 |
| 13 | .github/workflows/long_run_24h.yml | V624 | 신규 | (CI) |
| 14 | tests/integration/test_v624_memory_regression.py | V624 | 신규 | +15 |
| 15 | .github/workflows/biweekly_train.yml | V625 | 신규 | (CI) |
| 16 | tools/check_runpod_availability.py + notify_slack.py | V625 | 신규 | +20 |
| 17 | tests/test_v625_auto_recovery.py | V625 | 신규 | +30 |
| 18 | .github/workflows/helm_train_plane.yml | V626 | 신규 | (CI) |
| 19 | tests/test_v626_helm_train.py | V626 | 신규 | +30 |
| 20 | deploy/helm/serve_plane/* (Chart + templates) | V627 | 신규 | (infra) |
| 21 | .github/workflows/helm_serve_plane.yml | V627 | 신규 | (CI) |
| 22 | tests/test_v627_helm_serve.py | V627 | 신규 | +50 |
| 23 | monitoring/prometheus/ + monitoring/grafana/dashboards/ | V628 | 신규 | +30 |
| 24 | docs/operations/{tutorial,how_to,reference,explanation}/ | V629 | 신규 | +15 |
| 25 | tools/atia_mini_audit.py | V629 | 신규 | +25 |
| 26 | GitHub Branch Protection 설정 + tests/test_branch_protect_status.py | V629 | 신규 | +20 |
| 27 | literary_system/gates/phase_b_exit_gate.py | V630 | 확장 (C7 verify_interfaces_trace + 7,000 강화) | +30 |
| 28 | pyproject.toml / README.md / docs/changelog/CHANGELOG_V630.md | V630 | 확장 (v11.0.0) | - |
| 29 | docs/adr/ADR-088 ~ ADR-097.md + ADR-PC-IF.md | 전 V | 신규 (11건) | - |
| 30 | 기존 60 Gates 회귀 + 통합 회귀 보강 | V630 | 확장 | +65 |

총 신규/확장: 30건 (+CI 워크플로우 8건 + Helm chart 1식 + Branch Protection 1식). Tests +500 (V620 6,728 → V630 7,228+).

# §14. V버전별 핵심 체크리스트 (Sonnet 4.6 작업 순서)

## 14.1 V621-PRE (0.5일)

- [ ] AGENTS.md 상단 '필수 학습' 블록 추가 (handoff_v3 + blueprint_v3 강제)

- [ ] tools/preflight_step15.py: verify_v3_handoff() 함수 추가

- [ ] +5 TC

- [ ] commit: 'V621-PRE: 자동 학습 강제 (R0 흡수)'

## 14.2 V621 (1주)

- [ ] canonical_bridge_v2.py: AgentRole + AgentEnvelope + RoutingPolicy 4축 + generate() 하위 호환

- [ ] reader_feedback_ingest.py 신규: ReaderFeedback + Ingest + RewardSignalAdapter Protocol

- [ ] model_serving_endpoint.py: SEMVER + /openapi.yaml + /api_version

- [ ] tools/detect_openapi_breaking.py + tools/export_openapi.py 신규

- [ ] .github/workflows/openapi_diff.yml 신규 (warn-only 1주 → fail mode)

- [ ] ADR-088 작성 + ADR-PC-IF 초안

- [ ] +60 TC + G56/G57 회귀 0건

- [ ] commit: 'V621: SP-B.2 retrofit P-IF 3건 (ADR-088, P-IF-01/03/04)'

## 14.3 V622 (1주)

- [ ] shared_character_db_v2.py: ConflictPolicy 5종 + ConflictPriority + resolve()

- [ ] multi_work_orchestrator_v2.py: WorkloadProfile + SLOByProfile + detect_profile()

- [ ] reward_model.py: AdvSeed + ADV_SEEDS_REQUIRED 5종 + score_with_adv_seeds()

- [ ] ADR-089 작성

- [ ] +60 TC + G58/G59 회귀 0건

- [ ] commit: 'V622: SP-B.3 retrofit conflict+workload+adv_seeds (ADR-089)'

## 14.4 V623 (3일)

- [ ] test_system_integration.py: V621/V622 통합 검증 추가

- [ ] Helm 사전 lint + dry-run 검증 함수

- [ ] ADR-090 작성

- [ ] +30 TC

- [ ] commit: 'V623: SystemIntegration + Helm 사전 검증 (ADR-090)'

## 14.5 V624 (3일)

- [ ] test_v624_24h_scenario.py: LongRunMonitor + MemoryLeakDetector 통합

- [ ] long_run_24h.yml workflow (수동 트리거 + 매주 일요일)

- [ ] 메모리 회귀 baseline + assertion

- [ ] ADR-091 작성

- [ ] +30 TC

- [ ] commit: 'V624: 24h 시나리오 + 메모리 회귀 (ADR-091)'

## 14.6 V625 (1주)

- [ ] biweekly_train.yml + check_runpod_availability.py + notify_slack.py

- [ ] auto_recovery.py (Lambda 폴백 + 알림)

- [ ] dry_run 모드 기본 + 실 학습은 운영자 수동

- [ ] ADR-092 작성

- [ ] +50 TC

- [ ] commit: 'V625: biweekly_train + Lambda 폴백 (ADR-092)'

## 14.7 V626 (3일)

- [ ] helm_train_plane.yml: helm lint + kubeval + dry-run

- [ ] tests/test_v626_helm_train.py

- [ ] ADR-093 작성

- [ ] +30 TC

- [ ] commit: 'V626: TrainPlane Helm 검증 (ADR-093)'

## 14.8 V627 (1주)

- [ ] deploy/helm/serve_plane/Chart.yaml + templates/{deployment,ingress,service,configmap}

- [ ] Ingress에 /generate + /openapi.yaml + /model_card 모두 라우팅

- [ ] helm_serve_plane.yml workflow

- [ ] tests/test_v627_helm_serve.py

- [ ] ADR-094 작성

- [ ] +50 TC

- [ ] commit: 'V627: ServePlane Helm 신설 + 검증 (ADR-094)'

## 14.9 V628 (3일)

- [ ] monitoring/prometheus/scrape_config.yml

- [ ] monitoring/grafana/dashboards/{cost_slo,krippendorff_alpha,gpu_util,p95_latency}.json

- [ ] dashboard JSON schema 검증 테스트

- [ ] ADR-095 작성

- [ ] +30 TC

- [ ] commit: 'V628: Grafana + Prometheus dashboard (ADR-095)'

## 14.10 V629 (1주)

- [ ] docs/operations/ Diataxis 4 카테고리 신설 + 9 문서

- [ ] tools/atia_mini_audit.py + 실 감리 1회 실행 (100건 무작위)

- [ ] GitHub Settings → Branch Protection 적용 (UI)

- [ ] tests/test_branch_protect_status.py (status check 검증)

- [ ] ADR-096 작성

- [ ] +60 TC

- [ ] commit: 'V629: 운영 문서 + ATIA + Branch Protection (ADR-096)'

## 14.11 V630 (3일)

- [ ] phase_b_exit_gate.py: P_IF_TRACE_REQUIRED + verify_interfaces_trace() + AXES C7 + Tests 7,000 강화

- [ ] pyproject.toml version 10.25.2 → 11.0.0 + description 갱신

- [ ] README.md badge 4종 갱신 (version/tests/gates/G61)

- [ ] docs/changelog/CHANGELOG_V630.md (v11.0.0)

- [ ] live_core_manifest.json + MANIFEST.md 갱신

- [ ] ATIA mini-audit 100건 0 mismatch 최종 확인

- [ ] 최종 검증: pytest tests/ -q (7,228+ PASS), release_gate.py (60/60 PASS), G61 6+1축 PASS

- [ ] git tag -a v11.0.0 + gh release create v11.0.0

- [ ] ADR-097 작성 (supersedes ADR-080)

- [ ] commit: 'V630: G61 6+1축 + v11.0.0 — Phase B Complete (ADR-097)'

- [ ] 상위 연산 모드 호출 (Opus): 'Phase C (V631~) 본안 v3.0 작성 요청'

# §15. 위험 신호 — 상위 모드 호출 조건

- PASS 6,728 → 6,720 미만 후퇴 (any V)

- V621 retrofit 시 G56/G57 회귀 ≥1건

- V622 conflict_policy retrofit이 기존 SharedCharacterDBV2 사용 코드 깸

- V625 biweekly_train dry_run 5회 연속 실패

- V627 ServePlane Helm Ingress가 V605 ModelServing 라우팅 충돌

- V629 ATIA mini-audit 100건 중 sha256 mismatch ≥1건

- V629 Branch Protection 적용 후 PR 흐름 차단 (false positive)

- V630 verify_interfaces_trace() 실패 (V621 retrofit 누락)

- V630 Tests 7,000 미달 (-50 이상)

# §16. 설계도 승인

본 V621~V630 Blueprint v3.0은 통합 본안 v3.0 제안서를 코드 수준으로 구체화한다.

- 10 V버전 + V621-PRE 사전 = 약 5주

- 30개 신규/확장 모듈 (코드 + CI 8 + Helm 1식 + Branch Protection)

- 1개 Gate 갱신 (G61 6→7축, ADR-080 → ADR-097 supersedes) + 11개 ADR (088~097 + PC-IF)

- Tests +500 (V620 6,728 → V630 7,228+)

- V630 종료 = v11.0.0 + Phase B 완전 종료 + Phase C 본안 작성 트리거

V630 종료 시점 Literary OS는 한국 드라마 LoRA v1.0 (8B+3B) + RLHF v1.0 + MultiWork v2.0 + Phase B Exit G61 6+1축 + P-IF-01~05 + conflict_policy 5종 + workload_profile 1/2/3 SLO + adv_seeds 5종 + biweekly_train + Branch Protection + TrainPlane/ServePlane Helm + Grafana dashboard + Diataxis 4 운영 문서 + ATIA mini-audit + v11.0.0 / 60 Gates / 7,228+ Tests를 보유한다. Phase C 진입의 모든 안정·인터페이스·운영·감사·문서 기반이 완성된다.

Chief Architect       Chief Compiler       Chief System Principal Engineer

___________          ___________          ___________________________

V621~V630 Blueprint v3.0 (Final) | Based on v2.0 commit f16c5c8 | 2026-05-25