Literary OS

Phase B 본안 시스템 설계도 v1.0

V596 ~ V630 — Fine-tuning · RLHF · MultiWork · 통합 최적화

기반: 본안 합의 제안서 v1.0 (Final) + GitHub 초안 commit 9488645d

Chief Architect × Chief Compiler × Chief System Principal Engineer

2026년 5월 21일

# §0. 본 설계도의 범위

본 설계도는 합의 제안서 v1.0의 4 Sub-Phase × 35 versions를 기술 명세 수준으로 구체화한다. GitHub 초안(commit 9488645d)의 모듈 명세를 base로 하되 본안 16개 보강 사항의 코드 스켈레톤을 추가한다.

Phase A(V581~V595.2) 종료 자산 전제:

• LOSDB QueryInterface (V588) + BackendHealthMonitor (V589) + HybridRetrieverV2

• GPU Adapter (V590, RunPod/Lambda/HF AutoTrain) + GPUCostLedger + Cost SLO

• EquivalenceTester 5축 (V591) + 골든셋 20개

• CorpusGovernance (V592) Ingestor 3종 + ProvenanceIndex + PIIScrubber

• CorpusValidator 4단 (V593) + MinHash dedup + DatasetCard

• LOSConstitution v1.0 (V594) 5축 + rlhf_reward() 인터페이스

• Minimal-CLI v0.1 (V595) + Phase A Exit Gate G52

• V595.1 Integrity Hotfix 12건 + V595.2 P0/P1 해소

# §1. SP-B.1 (V596~V600) — LoRA Fine-tuning Pipeline

## 1.1 기존 finetune/ 모듈 활용 (초안 §4.2)

| 파일 | 현 상태 | 본안 활용 방향 |
| --- | --- | --- |
| finetune/finetune_job_manager.py | 스텁 | V597 LoRAJobRunner 실 구현 + GPUAdapter(G49) 연동 + 격주 학습 스케줄 |
| finetune/prose_style_dataset.py | 구조 정의 | V596 LoRADatasetBuilder가 CorpusGovernance(V592) → JSONL 변환 |
| finetune/model_eval_harness.py | 스텁 | V599 FinetuneEvalPipeline에 통합 + EquivalenceTester 5축 |
| finetune/model_version_manager.py | 스텁 | V598 LoRAModelRegistry + LoRAArtifactContract(본안 보강) |
| finetune/prose_specializer_api.py | 스텁 | V598 LoRAInferenceGateway 실 구현 (LLMBridgeInterface) |
| finetune/safety_regression_suite.py | 스텁 | V599 PreTrainSafetyCheck + V607 PostTrain SafetyRegressionV2 |

## 1.2 V596 — LoRADatasetBuilder + ProvenanceLedger + DSR

초안: LoRADatasetBuilder (CorpusEntry → {prompt, completion} JSONL), DatasetSplitter (train/val/test 8:1:1).

본안 보강: ProvenanceLedger Immutable + DatasetRegistry DVC + DSR Handler.

# literary_system/finetune/lora_dataset_builder.py (V596) from literary_system.corpus.corpus_governance import CorpusEntry from literary_system.finetune.dataset_registry import DatasetRegistry from literary_system.governance.provenance_ledger import ProvenanceLedger class LoRADatasetBuilder: """CorpusEntry → {prompt, completion} JSONL. With provenance.""" def build(self, entries: list[CorpusEntry], registry: DatasetRegistry, ledger: ProvenanceLedger) -> str: records = [self._to_record(e) for e in entries] # Provenance chain for e in entries: ledger.append(scene_id=e.id, source=e.source, license=e.license, sha256=e.sha256, pii_scrubbed=True) # Register with DVC remote (immutable SHA-256) dataset_sha = registry.register('korean_drama_50k', 'v1.0', records) return dataset_sha

# literary_system/finetune/dataset_splitter.py (V596) class DatasetSplitter: """Reproducible 8:1:1 split with seed.""" def split(self, records, seed=42) -> dict: rng = random.Random(seed) shuffled = rng.sample(records, len(records)) n = len(shuffled) return { 'train': shuffled[:int(n*0.8)], 'val': shuffled[int(n*0.8):int(n*0.9)], 'test': shuffled[int(n*0.9):], }

ADR-056 (초안): LoRA 데이터셋 포맷 및 분할 전략 — 본안에서 sha256 chain + DVC 통합 명시.

## 1.3 V597 — LoRATrainingConfig + LoRAJobRunner (rank=16)

# literary_system/finetune/lora_training_config.py (V597) from peft import LoraConfig, TaskType # 본안 합의: D2/D3/D5/D6 BASE_MODEL = 'meta-llama/Llama-3.1-8B-Instruct' # 1차 LORA_CONFIG = LoraConfig( task_type=TaskType.CAUSAL_LM, r=16, lora_alpha=32, lora_dropout=0.1, target_modules=['q_proj','k_proj','v_proj','o_proj'], ) TRAINING_FREQ_BIWEEKLY = True # 격주 학습 FINETUNING_FREQ_WEEKLY = True # 미세조정 weekly EXPECTED_MONTHLY_COST_USD = 96 # $48 학습 + $48 미세조정 (SLO $120 hard)

# literary_system/finetune/lora_job_runner.py (V597) class LoRAJobRunner: def __init__(self, gpu_adapter, cost_ledger): self.gpu = gpu_adapter # Phase A V590 self.cost = cost_ledger # GPUCostLedger def run(self, config, dataset_sha) -> 'JobResult': pod = self.gpu.create_pod(gpu='RTX_4090') self.cost.gpu_track(provider='runpod', hours_est=60, run_id=..., purpose='lora_biweekly') try: # HuggingFace PEFT Trainer execution result = self._train(config, dataset_sha) return result finally: self.gpu.stop_and_destroy(pod) # TrainPlane Helm 격리 (본안 보강 B-M-16)

## 1.4 V598 — LoRAModelRegistry + LoRAInferenceGateway (G53) + LoRAArtifactContract

초안: LoRAModelRegistry (체크포인트 버전 관리), LoRAInferenceGateway (LLMBridgeInterface 구현).

본안 보강: LoRAArtifactContract 3-tag (seed + git commit + dataset SHA-256).

# literary_system/finetune/lora_artifact.py (V598, 본안 보강) @dataclass class LoRAArtifactMetadata: base_model: str lora_rank: int lora_alpha: int target_modules: list dataset_sha: str # 64-char hex code_commit: str # 40-char git SHA seed: int eval_metrics: dict sha256_weights: str class LoRAArtifact: @classmethod def save(cls, weights, metadata: LoRAArtifactMetadata, path: Path): save_file(weights, str(path)) meta.sha256_weights = sha256_file(path) (path.parent / f'{path.stem}.meta.json').write_text(json.dumps(asdict(meta))) @classmethod def load(cls, path): weights = load_file(str(path)) meta = json.loads((path.parent / f'{path.stem}.meta.json').read_text()) if sha256_file(path) != meta['sha256_weights']: raise IntegrityError() return weights, LoRAArtifactMetadata(**meta)

# literary_system/finetune/lora_inference_gateway.py (V598, G53) class LoRAInferenceGateway: """LLM-1: 학습된 LoRA를 finetune/ 내부에서 호출. LLMBridgeInterface 구현으로 Phase A LLMBridge 호환.""" def __init__(self, base_model_path, lora_artifact_path): weights, meta = LoRAArtifact.load(lora_artifact_path) self.base = AutoModelForCausalLM.from_pretrained(base_model_path, load_in_4bit=True) self.model = PeftModel.from_pretrained(self.base, str(lora_artifact_path)) self.meta = meta def call(self, prompt: str, max_tokens: int = 512) -> str: # G53: 응답 <=2초, 100자+ return self.model.generate(prompt, max_new_tokens=max_tokens)

Gate G53 합격 기준: LoRAInferenceGateway.call() 응답 ≤2초, 텍스트 100자+ (초안 §4.4).

## 1.5 V599 — FinetuneEvalPipeline + PreTrainSafety + 3축 평가 + LongContext

초안: FinetuneEvalPipeline (EquivalenceTester 5축 + LOSConstitution), CanaryKPIMonitor.

본안 보강 (4건):

• B-M-09 PreTrainSafetyCheck (데이터 단계 차단)

• B-M-07 BERTScore + LLM-judge + Style 3축 + BLEU floor

• B-M-08 Krippendorff α + 인간 5명 calibration

• B-M-11 LongContextStrategy 16부작 220K (청크+RAG)

# literary_system/finetune/pre_train_safety.py (V599, 본안 보강) class PreTrainSafetyCheck: AXES = ('pii','toxicity','copyright','drse_quality') def run(self, dataset_path) -> bool: results = {a: self._check(a, dataset_path) for a in self.AXES} if not all(results.values()): self._alert_block(results) return False return True

# literary_system/finetune/finetune_eval_pipeline.py (V599) class FinetuneEvalPipeline: THRESHOLDS = dict(bertscore_f1=0.85, llm_judge=4.0, style=0.80, bleu_floor=0.30, r_scene=0.70, krippendorff_alpha=0.7) def evaluate(self, model_output, reference, work_context=None) -> 'EvalReport': bs_f1 = bertscore([model_output],[reference], lang='ko')[2] judge = self._llm_judge(model_output) style = self.cadence.match_rate(model_output) bleu = sacrebleu.corpus_bleu([model_output],[[reference]]).score / 100 r_scene = self.constitution.score_scene(model_output, work_context) # Equivalence 5축 (Phase A V591) equiv = self.equivalence_tester.compare(model_output, reference) return EvalReport(bs_f1, judge, style, bleu, r_scene, equiv)

# literary_system/finetune/long_context_strategy.py (V599, 본안 보강 B-M-11) class LongContextStrategy: CHUNK_SIZE_TOKENS = 100_000 OVERLAP_TOKENS = 16_000 def process_long_work(self, work) -> list[str]: chunks = self._split_with_overlap(work) results, prev_summary = [], '' for chunk in chunks: rag_ctx = self.nkg.recall(chunk.character_set, top_k=32) ctx = self._assemble(prev_summary, chunk, rag_ctx) results.append(model.generate(ctx)) prev_summary = self.summarizer.summarize(prev_summary + results[-1]) return self._merge_with_continuity(results)

## 1.6 V600 — FinetuningGate G54 + finetune_ci.yml

초안: FinetuningGate G54 합격 기준 = 학습 완료 + R(scene) ≥0.70 + 안전성 회귀 0건.

본안: + BERTScore ≥0.85 + LLM-judge ≥4.0 + Style ≥80% + BLEU ≥0.30 + Krippendorff α ≥0.7.

# literary_system/gates/lora_finetuning_gate.py (V600, G54) class LoRAFinetuningGate: def evaluate(self, eval_report, safety_report) -> 'GateResult': checks = { 'training_complete': eval_report.training_completed, 'r_scene': eval_report.r_scene >= 0.70, 'bertscore_f1': eval_report.bs_f1 >= 0.85, 'llm_judge': eval_report.llm_judge >= 4.0, 'style': eval_report.style >= 0.80, 'bleu_floor': eval_report.bleu >= 0.30, 'safety_regression': safety_report.violations == 0, } return GateResult(name='G54', passed=all(checks.values()), checks=checks)

# §2. SP-B.2 (V601~V610) — RLHF 루프

## 2.1 RLHF 아키텍처 (초안 §5.2)

| 컴포넌트 | 역할 | 기반 |
| --- | --- | --- |
| RewardModel | LOSConstitution 5축 → 보상 스칼라 | Phase A V594 los_constitution.py + rlhf_reward() |
| PolicyModel | LoRA 파인튜닝된 씬 생성 모델 | V598 LoRAInferenceGateway (G53) |
| PPOTrainer | Proximal Policy Optimization 루프 | TRL 라이브러리 신규 |
| RLHFDataset | (씬, 보상) 쌍 생성·관리 | SceneGenerationPipeline + RewardModel |
| ConstraintGuard | KL 발산 제한 + 안전성 클램프 | safety_regression_suite.py 연동 |
| RLHFMonitor | 보상 추세 + 발산 알림 + 자동 롤백 | canary_kpi_monitor.py 확장 |

## 2.2 V601 — RewardModel v1.0 (보상 해킹 방지 보강)

# literary_system/rlhf/reward_model.py (V601) from literary_system.constitution.los_constitution import LOSConstitution class RewardModel: """Constitution 5축 → 단일 보상 스칼라. 마커 가중치 상한.""" MAX_MARKER_WEIGHT = 0.20 # 본안: 보상 해킹 (마커 스터핑) 방지 def __init__(self, constitution: LOSConstitution): self.c = constitution self.weights = ConstitutionWeights(drse=0.30, debt=0.20, arc=0.20, tension=0.15, prose=0.15) def score(self, scene, work_context=None) -> float: components = self.c.score_components(scene, work_context) # 마커 가중치 상한 for k,v in components.items(): components[k] = min(v, self.MAX_MARKER_WEIGHT * 5) return sum(self.weights[k]*v for k,v in components.items())

## 2.3 V603 — PPOTrainer + ConstraintGuard (G55)

# literary_system/rlhf/ppo_trainer.py (V603, G55) from trl import PPOTrainer as TRLPPOTrainer, PPOConfig class PPOTrainer: KL_LIMIT = 0.05 # 본안 합의 B-D08 REWARD_TREND_EPOCHS = 3 # 보상 증가 추세 ≥ 3 에폭 def __init__(self, policy_model, reward_model, dataset, constraint_guard): self.cfg = PPOConfig(kl_coef=0.2, cliprange=0.2) self.trainer = TRLPPOTrainer(self.cfg, policy_model, ref_model=None, tokenizer=..., dataset=dataset) self.reward = reward_model self.guard = constraint_guard def train_step(self, queries) -> 'StepMetrics': responses = self.trainer.generate(queries) rewards = [self.reward.score(r) for r in responses] # KL 발산 체크 kl = self._compute_kl(queries, responses) if kl > self.KL_LIMIT: self.guard.clamp() # 자동 안전성 클램프 return StepMetrics(rolled_back=True, kl=kl) stats = self.trainer.step(queries, responses, rewards) return StepMetrics(kl=kl, reward_mean=np.mean(rewards), **stats)

Gate G55: KL 발산 < 0.05, 보상 증가 추세 ≥ 3 에폭.

## 2.4 V605 — A/B + Canary 4단계 (본안 보강)

초안: A/B 테스트 LoRA v1 vs RLHF v1 + 자동 챔피언 선택.

본안 보강: Canary 4단계 (5/25/50/100) + KPI Gate + 자동 롤백 (B-M-10) + Model Card 자동 노출 (B-M-14).

# literary_system/serving/canary_controller.py (V605, 본안 보강) from enum import Enum class CanaryStage(Enum): S1_SMOKE = (0.05, 3600) S2_MINOR = (0.25, 86400) S3_MAJOR = (0.50, 86400) S4_FULL = (1.00, None) class CanaryController: def advance(self, current, candidate_version): if not self._kpi_check(current, candidate_version): self.rollback.trigger(candidate_version, reason='kpi_breach') return CanaryStage.S1_SMOKE return self._next(current) def _kpi_check(self, stage, version) -> bool: m = self.kpi.collect(version, window_s=stage.value[1] or 3600) return (m.p95_latency_ms <= 300 and m.error_rate <= 0.005 and m.bertscore_drift <= 0.02)

# literary_system/serving/model_serving_endpoint.py (V605 보강) from fastapi import FastAPI app = FastAPI() @app.post('/generate') def generate(req): ... @app.get('/model_card') # 본안 보강 B-M-14: ATIA 메타데이터 자동 노출 def model_card(): return adapter_registry.current_card()

## 2.5 V610 — RLHFGate G56 + ConstitutionGate G57 + CanonicalBridgeV2

초안: RLHF 루프 완전 통합 검증 + Phase B.2 완료 보고.

본안 보강: CanonicalBridgeV2 (외부 + 로컬 동시) + ModelRoutingPolicy 3축 (B-M-15).

# literary_system/gates/rlhf_gate.py (V610, G56) class RLHFGate: def evaluate(self, rlhf_report, lora_baseline) -> 'GateResult': delta = rlhf_report.r_scene - lora_baseline.r_scene checks = { 'r_scene_target': rlhf_report.r_scene >= 0.75, 'r_scene_delta': delta >= 0.05, 'safety_zero': rlhf_report.safety_violations == 0, } return GateResult('G56', passed=all(checks.values()), checks=checks) class ConstitutionGate: # G57 def evaluate(self, rlhf_report) -> 'GateResult': checks = { 'axis_correlation': rlhf_report.axis_correlation >= 0.80, 'marker_attack_resistance': rlhf_report.marker_stuffing_resistance, } return GateResult('G57', passed=all(checks.values()), checks=checks)

# literary_system/llm_bridge/canonical_bridge_v2.py (V610, 본안 보강) class RoutingDecision(Enum): LOCAL_LORA='local_lora'; CLAUDE='claude_sonnet_4_6'; GPT='gpt_4_1'; CASCADE='haiku_then_sonnet' @dataclass class RoutingPolicy: # ADR-064 (본안 신설) cost_priority: float = 0.4 latency_priority: float = 0.3 quality_priority: float = 0.3 def decide(self, task) -> RoutingDecision: if task.get('budget_usd',0) < 0.01: return RoutingDecision.LOCAL_LORA if task.get('latency_sla_ms',9999) < 500: return RoutingDecision.LOCAL_LORA if task.get('quality_floor',0) >= 0.90: return RoutingDecision.CLAUDE return RoutingDecision.CASCADE class CanonicalBridgeV2: """LLMBridge V1 백워드 호환 + LoRA 어댑터 plug-in."""

# §3. SP-B.3 (V611~V620) — MultiWork 협업 프레임워크

## 3.1 기존 multiwork/ 모듈 (초안 §6.2)

| 파일 | 현 상태 | SP-B.3 역할 |
| --- | --- | --- |
| multi_work_core.py | 핵심 데이터 구조 | MultiWorkSession + 작품 격리 컨텍스트 |
| multi_work_orchestrator.py | 스텁 | V613 MultiWorkOrchestratorV2 (G58) |
| multi_work_cim.py | CIM 기초 | V614 실시간 CIM v2.0 |
| shared_character_db.py | 공유 DB 기초 | V611 SharedCharacterDB v2.0 (GraphRealAdapter) |
| shared_world_db.py | 공유 DB 기초 | V612 SharedWorldDB v2.0 + WorldConsistencyGate |
| project_isolation.py | 네임스페이스 격리 | 유지 + 권한 분리 |
| genre_transfer.py | 장르 전이 스텁 | V615 GenreTransferPipeline + LoRAStackingAdapter |
| author_license_api.py | 저작권 API | V615 공유 요소 저작권 추적 + 보고 |

## 3.2 V611 — SharedCharacterDB v2.0

# literary_system/multiwork/shared_character_db.py (V611, v2.0) from literary_system.db.graph_real_adapter import GraphRealAdapter class SharedCharacterDBv2: """GraphRealAdapter 기반 캐릭터 관계 그래프 + LOSDB 영속화.""" def __init__(self, graph_adapter: GraphRealAdapter): self.g = graph_adapter def get(self, character_id) -> 'CharacterProfile': ... def upsert(self, profile): ... def resolve(self, work_a, work_b, character_id) -> 'Resolution': """본안 합의 P5: 충돌 해결 algorithm.""" a = self.get_in_work(work_a, character_id) b = self.get_in_work(work_b, character_id) return self._resolve_conflict(a, b) # 최신 트랜잭션 우선 / 작품별 fork

## 3.3 V613 — MultiWorkOrchestratorV2 (G58)

# literary_system/multiwork/multi_work_orchestrator_v2.py (V613) from queue import PriorityQueue class MultiWorkOrchestratorV2: def __init__(self, shared_char_db, shared_world_db): self.scdb = shared_char_db self.swdb = shared_world_db self.queue = PriorityQueue() def schedule(self, work_id, priority): self.queue.put((priority, work_id)) def generate_next(self) -> 'GenerationResult': priority, wid = self.queue.get() # 캐릭터 등장 일정 조율 chars = self._coordinate_appearances(wid) # 충돌 사전 검증 for c in chars: if self.scdb.has_conflict(wid, c): self.scdb.resolve(wid, c) return self._generate(wid, chars) # Gate G58: 2작품 동시 생성 + 캐릭터 충돌 0건 + 응답 ≤5초

## 3.4 V615 — GenreTransferPipeline + LoRAStackingAdapter (본안 보강 B-M-13)

# literary_system/serving/lora_stacking_adapter.py (V615, 본안 신규) @dataclass class LoRASpec: artifact_path: Path weight: float = 1.0 genre_tag: str = 'general' class LoRAStackingAdapter: """Phase C+ Multi-LoRA Composition 인터페이스. Phase B: 단일 LoRA만 활성. 다중은 NotImplementedError.""" def attach(self, spec: LoRASpec): if len(self.active_loras) >= 1: raise NotImplementedError('Multi-LoRA stacking: Phase C V631+') self.active_loras.append(spec) self.base = PeftModel.from_pretrained(self.base, str(spec.artifact_path)) def compose(self) -> 'CompositeModel': raise NotImplementedError('Phase C V631+ weight-blended composition')

# literary_system/multiwork/genre_transfer.py (V615) class GenreTransferPipeline: """LoRA 어댑터 교환 = 장르 전이. LoRAStackingAdapter 활용.""" def transfer(self, base_work, target_genre): target_lora = self.registry.get(genre=target_genre) self.stacking.attach(LoRASpec(target_lora.path, genre_tag=target_genre)) return self._regenerate(base_work)

## 3.5 V620 — MultiWorkGate G59

Gate G59: 3작품 동시 생성 + 세계관 일관성 ≥ 0.85 + 저작권 추적 100% + 성능 SLO.

# literary_system/gates/multiwork_integration_gate.py (V620, G59) class MultiWorkIntegrationGate: def evaluate(self, multiwork_report) -> 'GateResult': checks = { 'concurrent_works': multiwork_report.concurrent_count >= 3, 'world_consistency': multiwork_report.world_consistency >= 0.85, 'license_tracking': multiwork_report.license_coverage == 1.0, 'p95_latency': multiwork_report.p95_latency_s <= 5, 'character_conflicts': multiwork_report.character_conflicts == 0, } return GateResult('G59', passed=all(checks.values()), checks=checks)

# §4. SP-B.4 (V621~V630) — 통합 최적화 + Phase B Exit

## 4.1 V621~V622 — 통합 E2E + 성능 (G60)

# tests/integration/test_system_integration.py (V621) def test_lora_rlhf_multiwork_e2e(): """전체 스택 검증. LoRA → RLHF → MultiWork 3작품 동시.""" lora = LoRAInferenceGateway(...) rlhf = RLHFPolicy(lora) orchestrator = MultiWorkOrchestratorV2(...) for work_id in ['w1','w2','w3']: orchestrator.schedule(work_id, priority=1) results = [orchestrator.generate_next() for _ in range(3)] assert all(r.success for r in results) assert max(r.latency_s for r in results) <= 5

# literary_system/optimization/performance_optimizer.py (V622, G60) class PerformanceOptimizer: TARGET_P95_S = 1.5 def optimize(self, model): # INT8 양자화 quantized = self._quantize_int8(model) # KV 캐시 활성화 quantized.enable_kv_cache() return quantized

Gate G60: 씬 생성 P95 ≤ 1.5초 + GPU 비용 월 한도 이하 + 메모리 안정.

## 4.2 V623~V628 운영 안정화

• V623: 장기 실행 24h 테스트

• V624: 메모리 누수 검증 (tracemalloc + valgrind)

• V625: 자동 복구 시나리오 + 격주 학습 운영 사이클

• V626: TrainPlane Helm chart 검증

• V627: ServePlane Helm chart 검증

• V628: 통합 모니터링 dashboard (Grafana + Prometheus)

## 4.3 V629~V630 문서 + Exit

• V629: Phase B 운영 문서 완성 + API 레퍼런스 + ATIA 메타데이터 외부 감사 패키지 (ADR-071).

• V630: Phase B Exit Gate G61 6축 + v11.0.0 릴리즈 + GitHub Release + Phase C 진입 선언 (ADR-072).

# literary_system/gates/phase_b_exit_gate.py (V630, G61) class PhaseBExitGate: """Phase B 완료 = Phase C 진입 게이트. 6축.""" def evaluate(self) -> 'GateResult': checks = { 'C1_lora_g54': release_gate.passed('G54'), 'C2_rlhf_g56_g57': release_gate.passed('G56') and release_gate.passed('G57'), 'C3_multiwork_g59': release_gate.passed('G59'), 'C4_performance_g60': release_gate.passed('G60'), 'C5_total_gates': release_gate.passed_count >= 60, 'C6_total_tests': test_runner.total_pass >= 7000, } return GateResult('G61', passed=all(checks.values()), checks=checks)

# §5. Gate 9건 + ADR 17건 매트릭스

## 5.1 Gate G53~G61 (초안 §8.1 + 본안 보강)

| Gate | 이름 | SP | Version | 본안 보강된 검증 |
| --- | --- | --- | --- | --- |
| G53 | LoRA Inference Gate | B.1 | V598 | 응답 ≤2초 + 텍스트 100자+ (초안 그대로) |
| G54 | Fine-tuning Pipeline Gate | B.1 | V600 | R(scene)≥0.70 + BERTScore≥0.85 + Style≥0.80 + BLEU≥0.30 + Safety 0 (본안 보강) |
| G55 | PPO Stability Gate | B.2 | V603 | KL≤0.05 + 보상 추세 ≥3 에폭 (초안 그대로) |
| G56 | RLHF Quality Gate | B.2 | V610 | R(scene)≥0.75 + delta≥0.05 + Safety 0 (초안 그대로) |
| G57 | Constitution Reward Gate | B.2 | V610 | 5축 상관 ≥0.80 + 해킹 저항성 (초안 그대로) |
| G58 | MultiWork Orchestrator Gate | B.3 | V613 | 2작품 + 충돌 0 + ≤5초 (초안 그대로) |
| G59 | MultiWork Integration Gate | B.3 | V620 | 3작품 + 일관성≥0.85 + 저작권 100% (초안 그대로) |
| G60 | Performance Optimization Gate | B.4 | V622 | P95≤1.5초 + GPU SLO + 메모리 안정 (초안 그대로) |
| G61 | Phase B Exit Gate | B.4 | V630 | 6축: G54+G56+G57+G59+G60+(60Gates+7,000+tests) (본안 명문화) |

## 5.2 ADR 056~072 (초안 17건)

| ADR | 제목 | Version | 본안 추가/보강 |
| --- | --- | --- | --- |
| ADR-056 | LoRA 데이터셋 포맷 및 분할 전략 | V596 | + sha256 chain + DVC remote (본안) |
| ADR-057 | LoRA 학습 설정 및 GPU 격리 정책 | V597 | + rank=16 + 격주 학습 (본안) |
| ADR-058 | LoRA 추론 게이트웨이 계약 (LLM-1) | V598 | + LoRAArtifactContract 3-tag (본안) |
| ADR-059 | 파인튜닝 평가 기준선 정의 | V599 | + 3축 + Krippendorff α + 인간 calibration (본안) |
| ADR-060 | Fine-tuning Pipeline Gate 정책 | V600 | 초안 그대로 |
| ADR-061 | RLHF 보상 모델 설계 | V601 | + 마커 가중치 상한 (본안) |
| ADR-062 | PPO 하이퍼파라미터 및 클리핑 정책 | V603 | + KL 0.05 (본안) |
| ADR-063 | A/B 테스트 챔피언 선택 기준 | V605 | + Canary 4단계 (본안) |
| ADR-064 | RLHF 루프 Gate 정책 (G55~G57) | V610 | + CanonicalBridgeV2 + ModelRoutingPolicy 3축 (본안 신규 결정 통합) |
| ADR-065 | SharedCharacterDB v2.0 계약 | V611 | + resolve() API |
| ADR-066 | MultiWork 오케스트레이터 조율 정책 | V613 | 초안 그대로 |
| ADR-067 | 장르 전이 및 저작권 추적 정책 | V615 | + LoRAStackingAdapter 인터페이스 (본안) |
| ADR-068 | MultiWork Integration Gate 정책 | V620 | 초안 그대로 |
| ADR-069 | 통합 E2E 테스트 시나리오 | V621 | 초안 그대로 |
| ADR-070 | 성능 최적화 대상 및 측정 기준 | V622 | + INT8 + KV 캐시 |
| ADR-071 | Phase B 운영 문서화 표준 | V629 | + ATIA 메타데이터 + Model Card |
| ADR-072 | Phase B Exit Gate 정책 (G61) | V630 | + 6축 명문화 (본안) |

본안 추가 명시 (ADR 번호 미할당, 모듈 부속):

• ProvenanceLedger Immutable — ADR-056 부속

• DatasetRegistry+DVC — ADR-056 부속

• DSR Handler — ADR-056 부속

• PreTrainSafetyCheck — ADR-059 부속

• LongContextStrategy — ADR-059 부속

• LoRAStackingAdapter — ADR-067 부속 (Phase C+ 활성화 시 별도 ADR)

# §6. 신규/확장 모듈 매트릭스

| # | 경로 | SP | 신규/확장 |
| --- | --- | --- | --- |
| 1 | literary_system/finetune/lora_dataset_builder.py | B.1 | 신규(V596) |
| 2 | literary_system/finetune/dataset_splitter.py | B.1 | 신규(V596) |
| 3 | literary_system/finetune/dataset_registry.py | B.1 | 신규 본안(V596) |
| 4 | literary_system/governance/provenance_ledger.py | B.1 | 신규 본안(V596) |
| 5 | literary_system/governance/dsr_handler.py | B.1 | 신규 본안(V596) |
| 6 | literary_system/finetune/lora_training_config.py | B.1 | 신규(V597) |
| 7 | literary_system/finetune/lora_job_runner.py | B.1 | 확장(V597) |
| 8 | literary_system/finetune/lora_model_registry.py | B.1 | 확장(V598) |
| 9 | literary_system/finetune/lora_inference_gateway.py | B.1 | 신규(V598) |
| 10 | literary_system/finetune/lora_artifact.py | B.1 | 신규 본안(V598) |
| 11 | literary_system/finetune/pre_train_safety.py | B.1 | 신규 본안(V599) |
| 12 | literary_system/finetune/finetune_eval_pipeline.py | B.1 | 신규(V599) |
| 13 | literary_system/finetune/long_context_strategy.py | B.1 | 신규 본안(V599) |
| 14 | literary_system/gates/lora_finetuning_gate.py | B.1 | 신규(V600, G54) |
| 15 | literary_system/rlhf/reward_model.py | B.2 | 신규(V601) |
| 16 | literary_system/rlhf/rlhf_dataset_builder.py | B.2 | 신규(V602) |
| 17 | literary_system/rlhf/ppo_trainer.py | B.2 | 신규(V603, G55) |
| 18 | literary_system/rlhf/constraint_guard.py | B.2 | 신규(V603) |
| 19 | literary_system/rlhf/rlhf_monitor.py | B.2 | 신규(V604) |
| 20 | literary_system/serving/canary_controller.py | B.2 | 신규 본안(V605) |
| 21 | literary_system/serving/model_serving_endpoint.py | B.2 | 신규 본안(V605) |
| 22 | literary_system/llm_bridge/canonical_bridge_v2.py | B.2 | 신규 본안(V610) |
| 23 | literary_system/gates/rlhf_gate.py | B.2 | 신규(V610, G56) |
| 24 | literary_system/gates/constitution_gate.py | B.2 | 신규(V610, G57) |
| 25 | literary_system/multiwork/shared_character_db.py | B.3 | 확장 v2.0(V611) |
| 26 | literary_system/multiwork/shared_world_db.py | B.3 | 확장 v2.0(V612) |
| 27 | literary_system/multiwork/multi_work_orchestrator_v2.py | B.3 | 신규(V613, G58) |
| 28 | literary_system/multiwork/multi_work_cim.py | B.3 | 확장 v2.0(V614) |
| 29 | literary_system/multiwork/genre_transfer.py | B.3 | 확장(V615) |
| 30 | literary_system/serving/lora_stacking_adapter.py | B.3 | 신규 본안(V615) |
| 31 | literary_system/multiwork/author_license_api.py | B.3 | 확장(V615) |
| 32 | literary_system/gates/multiwork_integration_gate.py | B.3 | 신규(V620, G59) |
| 33 | literary_system/optimization/performance_optimizer.py | B.4 | 신규(V622, G60) |
| 34 | literary_system/gates/phase_b_exit_gate.py | B.4 | 신규(V630, G61) |
| 35 | ADR-056~072 (17건) | 전 SP | docs/adr/ |
| 36 | tests/integration/test_system_integration.py | B.4 | 신규(V621) |
| 37 | .github/workflows/finetune_ci.yml | B.1 | 신규(V600) |
| 38 | deploy/helm/train_plane/ | 전 SP | 신규 본안 (TrainPlane Helm) |
| 39 | deploy/helm/serve_plane/ | 전 SP | 신규 본안 (ServePlane Helm) |

# §7. V630 통합 데이터 플로우

[1] User -> Minimal-CLI v0.2 또는 StudioAPI v2 ¦ v [2] Auth (OAuth 2.1) + GPUCostLedger 예산 확인 (LLM + GPU 양면) ¦ v [3] CanonicalBridgeV2 (V610) -- RoutingPolicy(비용/지연/품질 3축) ¦ +-> LOCAL_LORA --> ModelServingEndpoint (V605, FastAPI) ¦ -> Canary Controller (V605, S1->S4) ¦ -> LoRAStackingAdapter (V615, 단일 LoRA) ¦ -> Llama-3.1-8B + LoRA v1 또는 RLHF v1 ¦ -> LongContextStrategy (V599, 청크+RAG) ¦ -> NKG Recall (Phase A V589 HealthMonitor) ¦ +-> CLAUDE/GPT --> 외부 LLM API (LLMBridge V1 호환) ¦ v [4] 산출물 -> FinetuneEvalPipeline (V599) 3축 + RLHFMonitor + SafetyRegressionSuite (Pre/Post) ¦ v [5] LOSConstitution v1.0 R(scene) >= 0.65 + RewardModel 보상 ≥ 0.75 ¦ v [6] MultiWorkOrchestratorV2 (V613) 3작품 동시 ¦ -> SharedCharacterDB v2 conflict resolve() ¦ -> SharedWorldDB v2 consistency check ¦ v [7] User Output (NIE NIL 6-step + GIG + ASD 보조 가능, MultiWork 일관성 유지) 학습 사이클 (격주): - 5만 신 (DatasetRegistry DVC, SHA-256) -> PreTrainSafetyCheck (V599) 4축 -> LoRAJobRunner (V597) RunPod RTX 4090 ~$24 -> LoRAArtifact 3-tag 저장 (V598) -> FinetuneEvalPipeline (V599) 3축 + Krippendorff α -> RLHF cycle (V606~V608) -> SafetyRegressionSuite (V607) PostTrain 4축 0건 -> Canary 4단계 (V605) -> Production 거버넌스 트랙 (운영): - ProvenanceLedger sha256 chain - DSR Handler GDPR/PIPA 30일 SLA - Model Card /model_card endpoint (ATIA) - 인간 calibration 5명 월 1회 100 샘플

# §8. SP별 핵심 체크리스트

## 8.1 SP-B.1 (V596~V600, 5 versions)

[ ] V596 LoRADatasetBuilder + DatasetSplitter + ProvenanceLedger + DatasetRegistry DVC + DSR Handler

[ ] V597 LoRATrainingConfig (rank=16) + LoRAJobRunner + TrainPlane Helm 분리 + 격주 학습 스케줄

[ ] V598 LoRAModelRegistry + LoRAInferenceGateway (G53) + LoRAArtifactContract 3-tag

[ ] V599 FinetuneEvalPipeline 3축 + PreTrainSafetyCheck 4축 + LongContextStrategy 220K + Krippendorff α + 인간 5명

[ ] V600 LoRAFinetuningGate G54 + finetune_ci.yml + Llama vs EXAONE A/B 옵션

[ ] 완료: G53 + G54 PASS + 학습 1회 ~$24 + LoRA artifact 무결성 + +200 PASS

## 8.2 SP-B.2 (V601~V610, 10 versions)

[ ] V601 RewardModel v1.0 + 마커 가중치 상한

[ ] V602 RLHFDatasetBuilder + 보상 캐싱

[ ] V603 PPOTrainer + ConstraintGuard (G55) + KL ≤0.05

[ ] V604 RLHFMonitor + 자동 롤백

[ ] V605 A/B + Canary 4단계 + Model Card endpoint

[ ] V606 RLHF cycle 1 + 인간 calibration

[ ] V607 RLHF cycle 2 + SafetyRegressionV2 4축 자동

[ ] V608 RLHF cycle 3 + Krippendorff α 1차 측정

[ ] V609 안전성 회귀 스위트 통합

[ ] V610 RLHFGate G56 + ConstitutionGate G57 + CanonicalBridgeV2 + ModelRoutingPolicy

[ ] 완료: G55, G56, G57 PASS + RLHF R(scene)≥0.75 + +300 PASS

## 8.3 SP-B.3 (V611~V620, 10 versions)

[ ] V611 SharedCharacterDB v2.0 (GraphRealAdapter) + resolve() API

[ ] V612 SharedWorldDB v2.0 + WorldConsistencyGate

[ ] V613 MultiWorkOrchestratorV2 + G58 (2작품 동시)

[ ] V614 MultiWorkCIM v2.0 + 실시간 갱신

[ ] V615 GenreTransferPipeline + LoRAStackingAdapter 인터페이스 + AuthorLicenseAPI

[ ] V616~V619 3작품 E2E 테스트 + 캐릭터 캐시 + 세계관 인덱스 + 성능 프로파일링

[ ] V620 MultiWorkIntegrationGate G59 + Phase B.3 완료

[ ] 완료: G58, G59 PASS + 3작품 동시 + 충돌 0건 + +200 PASS

## 8.4 SP-B.4 (V621~V630, 10 versions)

[ ] V621 SystemIntegrationTest LoRA+RLHF+MultiWork E2E

[ ] V622 PerformanceOptimizer + INT8 양자화 + KV 캐시 (G60)

[ ] V623 24h 장기 실행 테스트

[ ] V624 메모리 누수 검증

[ ] V625 자동 복구 + 격주 학습 운영 사이클

[ ] V626 TrainPlane Helm 검증

[ ] V627 ServePlane Helm 검증

[ ] V628 Grafana + Prometheus dashboard

[ ] V629 Phase B 문서 + 외부 감사 패키지 + ATIA

[ ] V630 PhaseBExitGate G61 6축 + v11.0.0 릴리즈 + GitHub Release + Phase C 진입 선언

[ ] 완료: G60, G61 PASS + 60 Gates + 7,000+ tests + +150 PASS

# §9. 설계도 승인

본 Phase B Blueprint v1.0 (Final)은 합의 제안서 v1.0을 기술적으로 구체화한다.

• 4 Sub-Phase × 35 versions (V596~V630, 10개월)

• 39개 신규/확장 모듈 (코드 + Helm + CI 워크플로우 포함)

• 9개 Gate (G53~G61) + 17개 ADR (056~072)

• GitHub 초안(commit 9488645d) 골격 100% 계승 + 16개 본안 보강 분산 부착

• Phase A V595.2(51 Gates, 6,182 Tests) → Phase B V630(60 Gates, 7,000+ Tests)

Phase B 종료 시점 Literary OS는 한국 드라마 LoRA v1.0 + RLHF v1.0 + MultiWork 3작품 + Canary 100% + Pre/Post Safety 0건의 자가 개선 한국 문학 AI 플랫폼으로 진화한다. Phase C(V631+) 멀티 에이전트 + 실시간 독자 피드백 진입의 안정 기반이다.

V596 ~ V630 Blueprint v1.0 (Final) | Based on GitHub draft 9488645d | 2026-05-21